BSCS/BSSE/BSDS/BSAI FINAL YEAR PROJECT PROPOSAL

FinSync

Universal Money Management App

Term of Registration: Spring 2026

Particulars of the students:

| ##### Sr. # | Registration# | Name in Full Use Block Letters | Contact # | CGPA |
| --- | --- | --- | --- | --- |
| ##### 1 | ##### L1S22BSCS0005 | ##### MUHMMAD HASSAN | ##### 0344-3211128 | ##### 2.42 |
| ##### 2 | ##### L1S23BSCS0216 | ##### ABDUL KAREEM BUTT | ##### 03223-8854849 | ##### 2.09 |
| ##### 3 | ##### L1S3BSCS0191 | ##### MUHAMMAD FAIZAN | ##### 0306-4755981 | ##### 2.11 |

Project Type:

☐Research based			☐Hardware based/Embedded 		☐Game based

☐Software Development		Artificial Intelligence (AI)		Mobile Application

☐Web Application		☐Robotics				☐Database

☐Other: __________________

Faculty of Information Technology & Computer Science

University of Central Punjab

Project Title

Fin Sync Universal Money Management App

Project Advisor

Prof. Mr. Sajid Saleem

Acceptance of Project Idea

Students will be required to defend their idea before the scrutiny committee (SC) which has the authority to accept or reject the project idea. The decision taken by the SC will be final and cannot be challenged.

Similarly, in phase wise evaluations, the marks awarded by the evaluators will be considered final. No excuses on their skill, relevancy, competency or biasedness will be acceptable as an absolve.

Supervisory Meetings

A group is required to hold at least two meetings per month and maintain meeting minutes. Missing two consecutive meetings without any notice may lead to withdrawal of the project.

Advisor’s Consent

I Prof. Mr. Sajid Saleem am willing to guide these students in all phases of above-mentioned project as advisor. I have carefully seen the Title and description of the project and believe that it is of an appropriate difficulty level for the number of students named above.

| Note: Advisor can’t be changed and the duration for completion of the Project is 2 regular semesters (approx.) from the date of Registration of the Project. | ## Signatures and Date Advisor |
| --- | --- |

| Sr. # | Name | Registration # | Signatures |
| --- | --- | --- | --- |
| 1 | Muhammad Hassan | L1S22BSCS0005 |  |
| 2 | Abdul Kareem Butt | L1S23BSCS0216 |  |
| 3 | Muhammad Faizan | L1S23BSCS0191 |  |

- Abstract

Managing personal finances has become increasingly complex for individuals who rely on multiple bank accounts, digital wallets, and payment channels. In Pakistan, financial information is scattered across SMS alerts, WhatsApp receipts, banking applications, and manual records. This fragmentation prevents users from obtaining a clear, consolidated overview of their spending patterns, recurring expenses, or cash flow. As a result, individuals struggle with budgeting, tracking expenses, and making informed financial decisions. The lack of an automated, centralized system forces users to depend on manual entry methods, which are inefficient, time-consuming, and prone to oversight.

This problem carries significant practical and social weight. Pakistan has experienced rapid digital financial adoption, yet users have no unified platform that integrates data across their diverse accounts. According to market research, Pakistan has over 190 million mobile subscribers, 130+ million digital wallet accounts, and nearly 50 million active digital banking users. By combining smartphone users who receive transaction-related SMS alerts with active wallet users, the potential market size is estimated at 80–100 million individuals. Addressing this problem can directly improve personal financial awareness, promote responsible spending habits, and strengthen overall financial literacy, an area where Pakistan still lags behind global standards.

We selected this problem for our Final Year Project because it represents a genuine, large-scale challenge with strong societal relevance and robust technical depth. It requires working with unstructured text (SMS/WhatsApp), applying machine learning for categorization, integrating multiple financial sources, and generating AI-based insights—making it an ideal blend of innovation, utility, and feasibility. The expected outcome of FitSync – Universal Money Management App is a unified financial management platform that automatically consolidates transactions, categorizes expenses, and delivers personalized analytical insights, empowering users to gain complete control over their financial health.

- Introduction of the Project

FinSync Universal Money Management App is designed to address the growing challenge of fragmented personal finance data among users who maintain multiple bank accounts, digital wallets, and payment channels. In Pakistan’s rapidly evolving digital financial landscape, users receive transaction information through SMS alerts, WhatsApp receipts, mobile banking apps, and POS messages, but lack a unified platform that organizes this information into meaningful insights. This project aims to bridge that gap by providing an automated, intelligent, and consolidated financial overview.

The domain of this project lies within financial technology (FinTech), involving core concepts such as personal finance management, SMS parsing, OCR-based data extraction, multi-account aggregation, and AI-driven analytics. Understanding these technologies is essential for grasping how FinSync transforms scattered financial data into actionable information.

The significance of the problem is substantial, as the absence of an integrated system leads to poor budgeting habits, untracked expenses, and limited financial awareness. With millions of digital banking and mobile wallet users in Pakistan, the need for a centralized money-management solution is immediate and impactful.

Our motivation stems from observing real-life experiences where individuals, students, professionals, freelancers struggle to manage finances across various platforms. Identifying this widespread problem inspired us to build a solution that is practical, technically challenging, and capable of contributing meaningfully to financial literacy and user empowerment.

- Problem Statement & Gap Analysis

In Pakistan’s financial landscape, users routinely manage money across multiple bank accounts, mobile wallets, and payment channels. However, these services operate in isolation: each bank sends separate SMS alerts, wallets send WhatsApp receipts, and POS transactions generate disconnected notifications. As a result, users are left with fragmented financial data, making it difficult to understand where their money goes, track monthly expenses, or form healthy budgeting habits. This problem is intensified in Pakistan where open banking APIs are limited, digital adoption is rising, and SMS-based notifications remain the primary source of transaction information.

Existing expense-tracking apps such as Spend, Wallet by Budget Bakers, or Walnut offer basic categorization but none integrate Pakistan’s local ecosystem, which relies mainly on SMS alerts, WhatsApp receipts, non-API bank systems, and diverse mobile wallets. Their solutions require direct bank integrations or manual entries, making them ineffective for the majority of Pakistani users. Local apps only focus on either single-account dashboards or manual expense input, failing to provide automation, multi-bank views, or financial insights.

FinSync fills this gap by offering Pakistan’s first universal money management system that aggregates SMS alerts, WhatsApp receipts, bank accounts, and wallets using AI-driven NLP and OCR. Its built-in AI Financial Coach converts raw transactions into personalized insights, predictions, and budget recommendations, something no competitor currently delivers in the local market.

The unmet need and major opportunity are to empower users with a centralized, intelligent financial overview that reduces manual effort, increases financial literacy, and supports better decisions. FinSync captures this opportunity by providing a holistic, automated, and accessible financial ecosystem tailored to the realities of Pakistan.

- Proposed Solution / Product Concept

FinSync Universal Money Management App is an intelligent financial aggregator designed to unify a user’s entire financial life across multiple bank accounts, mobile wallets, and SMS/WhatsApp transaction alerts. Its core purpose is to give users real-time clarity, control, and coaching over their money, something currently missing in Pakistan’s fragmented financial ecosystem.

FinSync automatically captures, categorizes, and analyzes all financial activities using AI-powered text extraction, OCR, and smart classification. By merging data from scattered sources into a unified dashboard, it eliminates the need for manual tracking and provides users with actionable financial insights.

The solution directly solves key user problems:

- Fragmented financial data → One consolidated view

- Time-consuming manual expense tracking → Fully automated categorization

- Lack of financial guidance → AI-based budgeting, alerts, and predictions

### Core Features (Prioritized by Value):

- Automated SMS/WhatsApp Transaction Parsing (Highest value)

- Multi-bank and wallet aggregation

- AI Financial Coach with predictions and smart alerts

- Visual expense dashboard & monthly reports

- Merchant & category analytics

### Expected Measurable Improvements

- Up to 90% reduction in manual expense tracking effort

- Real-time financial awareness across accounts

- Better budgeting discipline through personalized insights

- Improved savings due to early warnings and spending forecasts

FitSync empowers users to make smarter and more confident financial decisions every day.

- Objectives & Target Market

Objectives:
FinSync aims to build a unified financial management system that automatically captures SMS, aggregates multiple bank and wallet accounts, and categorizes expenses using AI. The project will deliver a smart dashboard, reports, and personalized budgeting insights. Its scope includes automated data extraction, AI analysis, and secure storage, all achievable within the timeline. The solution reduces manual effort and improves financial awareness.

- Target Market:
• Frequent Mobile banking users
• Digital wallet users
• Students, Hostilities
• Freelancers
• Salaried professionals
• Families managing shared expenses

## Customer & User Research

### Target Customer Segment

    - The primary target customers for FinSync are individuals who actively manage finances across multiple bank accounts, mobile wallets, and digital payment channels. This includes students, freelancers, salaried professionals, small business owners, online shoppers, and families who frequently receive SMS or WhatsApp-based transaction alerts. These users struggle to track expenses across separate platforms, often leading to poor budgeting and reduced financial awareness. FinSync will directly benefit these users by providing automated transaction aggregation, AI-based categorization, and a unified financial dashboard, enabling them to make informed financial decisions and maintain better control over their spending habits.

### Industry Visit / Meeting with Target Customer

    - To understand user needs and validate the problem, we conducted preliminary user research through interviews and observational visits. Meetings were held with individuals who manage multiple accounts, as well as visits to mobile wallet agent shops, bank branches, and customer service centers. It was observed that most users rely heavily on SMS alerts as their primary record of financial activity. Many reported frequently losing track of transactions due to scattered notifications and the absence of a centralized platform. Freelancers and professionals expressed difficulty managing separate wallet and bank balances, describing the process as confusing and time-consuming.

- During a visit to a mobile wallet agent outlet, customers repeatedly requested balance confirmations because they lacked visibility across multiple wallets. Bank representatives further confirmed that users frequently request mini statements due to poor access to consolidated transaction history. These observations helped identify real gaps in financial tracking for Pakistani users.

### Key Research Findings

    - Users depend on SMS as their main financial record.
• No existing solution in Pakistan offers automated multi-bank,  multi-wallet aggregation.
• Manual tracking leads to missing expenses, overspending, and weak budgeting discipline.
• Users want real-time categorization, analytics, and timely financial reminders.

- These findings validated the main problem and guided the refinement of FinSync’s features.

- Tools and Technologies

 Frontend: Flutter, React Native

 Backend: Python (Fast API)

 Database: MongoDB, PostgreSQL

 AI/NLP: Hugging Face Transformers, spaCy

 OCR: Tesseract, EasyOCR

 Visualization: Plotly, D3.js

 Notifications: Push notifications, SMS,

 Cloud (Optional): Secure cloud storage (AWS/Azure)

 Project Management: Trello, Jira

- Expected Outcomes /KPI’s

- Product Outcomes:

  - Unified dashboard aggregating multiple accounts, automated transaction categorization, AI financial insights, and visual analytics.

- Customer Outcomes:

  - Improved budgeting, real-time expense awareness, reduced manual tracking. KPIs: 1500+ trial users, 70%+ retention over 3 months, user satisfaction >80%.

- Measurement:

  - Analytics dashboard tracking active users, retention rates, and engagement with AI recommendations.

- Learning Outcomes:

  - Skills in AI/NLP, OCR, full-stack development, database management, and secure data handling.

- Business Outcomes:

  - Increased efficiency in financial tracking, user empowerment, potential revenue via premium features, and higher user engagement with financial apps.

- Completeness Criteria

The completeness of FinSync will be evaluated based on functional milestones, system integration, testing, and user feedback. The project will be considered complete when it delivers a unified financial management platform capable of automated SMS transaction parsing, multi-bank and wallet aggregation, AI-driven expense categorization, and actionable financial insights.

Sub-Milestones:

- Requirement Analysis & Design (Weeks 1–3):

- Define system architecture, database schema, and UI/UX design.

- Frontend & Backend Development (Weeks 4–8):

- Implement dashboard, transaction parsing modules, and multi-account aggregation.

- AI/NLP & OCR Integration (Weeks 9–12):

- Deploy machine learning models for automatic categorization and receipt parsing.

- Dashboard Visualization & Reporting (Weeks 13–14):

- Build interactive charts, reports, and alert notifications.

- Testing & Security Validation (Weeks 15–16):

- Conduct unit testing, integration testing, and implement end-to-end encryption.

- User Testing & Feedback Analysis (Weeks 17–18):

- Deploy beta version to target users, collect usage data, and identify improvement areas.

- Refinement & Final Submission (Weeks 19–20):

- Enhance features based on real user data, optimize performance, and finalize documentation.

Project completeness is achieved when all modules function correctly, user feedback is incorporated, and KPIs such as automated tracking accuracy, system stability, and user satisfaction targets are met. Continuous improvement from usage data ensures the final product is practical, reliable, and aligned with user needs.

- Challenges

- Time Management:

- Break FYP tasks into weekly milestones, track progress via Trello/Jira, and allocate fixed hours daily for development, testing, and documentation.

- Technical Skill Improvement:

- Learn and practice AI/NLP, OCR, full-stack development, database management, and cloud integration through online courses, tutorials, and hands-on experimentation.

- Motivation & Focus:

- Maintain consistency by setting short-term goals, reviewing progress weekly, collaborating with peers for feedback, and keeping the end objective of an impactful, real-world financial app in mind. Regular self-assessment ensures steady progress toward final deliverables.

- Project Success Criteria

The final outcome of the FYP will be FinSync an intelligent financial management application for mobile and desktop platforms. Success is defined by delivering a fully functional software service capable of: automated SMS/WhatsApp transaction parsing, multi-bank and wallet aggregation, AI-driven expense categorization, and actionable financial insights through an interactive dashboard. The project will be considered successful if it reliably consolidates scattered financial data, improves user budgeting and savings, meets KPIs such as user adoption and retention, and demonstrates secure, accurate, and real-time performance aligned with the needs of Pakistan’s multi-account users.

- Related Work / Literature Survey / Literature Review

Personal financial management (PFM) and expense tracking have been widely studied in fintech research. Globally, several applications such as Spendee, Wallet by Budget Bakers, Mint, and Walnut provide basic expense tracking, budget management, and category-wise analytics. These apps largely rely on direct bank integrations or manual transaction entries, offering users the ability to track spending, set budgets, and receive alerts for overspending. Academic research has explored the use of machine learning and natural language processing (NLP) for automatic categorization of financial transactions, as well as predictive analytics for expense forecasting and personalized financial advice.

In Pakistan, however, the financial ecosystem is fragmented. Many banks and digital wallets lack open APIs, and the majority of users rely on SMS alerts and WhatsApp receipts as their primary sources of transaction information. Existing global solutions cannot fully operate in this environment, as they require API access, continuous internet connectivity, or manual entry, which limits adoption in emerging markets. Local apps generally focus on single-account tracking or manual expense management, failing to offer automation, multi-account aggregation, or AI-driven insights.

Recent research highlights the potential of NLP and OCR in financial applications. For example, parsing unstructured SMS text or receipt images using machine learning models enables automated extraction of amount, merchant, date, and category information. Studies also emphasize the value of AI-driven recommendation systems to improve budgeting and savings by providing personalized suggestions based on historical spending patterns.

The research gap is clear: there is no solution in Pakistan that automatically aggregates transactions from multiple banks and wallets, parses SMS/WhatsApp alerts, categorizes expenses using AI, and provides predictive financial coaching. FinSync addresses this gap by combining these technologies into a single platform. Its novelty lies in adapting existing AI/NLP and OCR techniques to Pakistan’s fragmented financial environment, supporting multiple local banks and wallets without relying on APIs. Additionally, it provides personalized, real-time financial insights in both English and Urdu, enhancing accessibility.

FinSync also builds on existing research in behavioral finance, which shows that timely alerts and visual analytics can significantly improve financial literacy and budgeting behavior. By integrating these principles with automated data collection and AI-driven insights, FinSync not only tracks expenses but actively guides users toward better financial decisions.

In summary, while prior research and applications offer partial solutions for PFM, FinSync differentiates itself by providing a comprehensive, automated, multi-account, and AI-powered financial management system specifically tailored to Pakistan’s ecosystem. It fills both the technological and usability gaps, enabling financial inclusion, literacy, and smarter money management for a large, underserved market segment.

- Project Plan / Project Schedule / Project Timetable / Project Calendar

- References/Bibliography

[1] State Bank of Pakistan, Annual Payment Systems Review 2023–2024.

[2] Pakistan Telecommunication Authority, Telecom Indicators Report 2024.

[3] M. Chen, S. Mao, and Y. Liu, “Big data: A survey,” IEEE Communications Surveys & Tutorials, vol. 16, no. 2, pp. 871–905, 2014.

[4] A. Jain, A. Kumar, and P. Goswami, “AI-Driven Personal Finance Management Applications,” International Journal of Advanced Computer Science and Applications, 2021.

[5] N. Sondhi, “User behavior in digital banking ecosystems,” Journal of Financial Services Marketing, 2020.

[6] Google Research, “Deep Learning for OCR & Document Understanding,” 2024.

[7] Plaid, “Open Banking Aggregation Principles,” 2023.

[8] Tink, “Tink API Documentation,” 2023.

[9] World Bank Group, Global Findex Database 2021.

[10] S. Rahman and A. Mustafa, “Fintech adoption in South Asia,” Asian Journal of Finance, 2022.

[11] Fitbit, “Behavior Analytics in Health and Activity Tracking.”

[12] MyFitnessPal, “Data-Driven Behavior Change Case Studies.”